## Slide 1: Scrum
An Agile Approach to the Software Development Lifecyle

## Slide 2: Agile Roles
The scrum team is composed of four roles:
Scrum Master
Product Owner
Developer
Tester

## Slide 3: Scrum Master
Master of the process, not the team
Facilitates daily scrum and events
Maintains integrity of the scrum process
Coaches and guides the team with agile principles
Mitigates and navigates conflict
Answers questions about the process that come from the customer

## Slide 4: Product Owner
Final responsibility for the product
  Accountable for ensuring that the team delivers value to the business
  Sets release date
Writes and maintains backlog of user stories
Coordinates with customer to clarify product requirements
  Represents stakeholders: acts as “voice of the customer”

## Slide 5: Developer
Writes the product code, usually as part of a self-organized team with other developers
Responsible for delivering product increments at end of each Sprint
  Note: deliverables should be suitable to provide to the customer in order to show progress on the project

## Slide 6: Tester
Develops test cases and checks developed code against them
Calls attention to potential problems or shortcomings in the code
Works with developers to help debug code

## Slide 7: Agile Phases
Requirements
Design
Development and Coding
Integration and Testing
Implementation and Deployment
Review
(Feoktistov, 2021)
NB: Despite the numbering, these phases are NOT linearly sequential in any strict manner. Agile emphasis is more on project flow vs. steps that are transcended. Any phase can be revisited at any time. Moreover, it is an iterative cycle that is repeated over many short sprints rather than an overarching trajectory that happens once as in traditional waterfall model

## Slide 8: Waterfall Model
Traditional Approach
  Requirements Gathering
  Analysis
  Design
  Code
  Test
  Deploy
Linear
  Each stage is completed before moving on
(Cobb, 2015, p. 18)

## Slide 9: Agile Advantages over Waterfall
Delivers product faster due to eliminating waste
Delivers higher quality thanks to iterative approach

## Slide 10: References
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
Feoktistov, I. (2021). Agile Software Development Lifecycle Phases Explained. Retrieved from https://relevant.software/blog/agile-software-development-lifecycle-phases-explained/